# ACTIVITY REPORT

| Objective | Restart server of OLSS (Windows based) as a regular maintenance. |  |  |  |
| --- | --- | --- | --- | --- |
| Activity Date | Saturday 31 Oct 2015 11:00 – 14:00 |  |  |  |
| Location | Data Center Sentral Senayan 2 |  |  |  |
| PIC | Urida Zidni Ilma (Data Center engineer) |  |  |  |
| Team member | - Devilosa Indra Kamal (Service Manager) - Setiyono (OLSS Operation) |  |  |  |
| Report date | 31 Oct 2015 |  |  |  |
| Reported by | Setiyono |  |  |  |

Detail Objective:

Restart server of OLSS as a regular maintenance to keep performance.

Server of OLSS include:

- 192.168.140.21 (Prod Web Server) SNDSFP101.corp.dipostar.com

- 192.168.140.26 (Prod DB Server) SNDSFP106.corp.dipostar.com

Rundown:

Below is high level rundown of this activity.

| NO | DESCRIPTION | Plan |  |  | Actual |  |  | PIC | Status | REMARK |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Date | Start | Finish | Date | Start | Finish |  |  |  |
| 1 | Stop OLSS web application | Oct 31, 2015 | 11:00 | 11:10 | Oct 31, 2015 | 11:00 | 11:10 | Mr. Setiyono | Done |  |
| 2 | Restart OLSS DB Server | Oct 31, 2015 | 11:10 | 11:55 | Oct 31, 2015 | 13:00 | 13:10 | Mr. Urida | Done |  |
| 3 | Restart OLSS Web Server | Oct 31, 2015 | 11:55 | 12:40 | Oct 31, 2015 | 13:25 | 13:35 | Mr. Urida | Done |  |
| 4 | Test Login Windows OLSS DB Server | Oct 31, 2015 | 12:40 | 12:45 | Oct 31, 2015 | 13:40 | 13:43 | Mr. Urida | Done |  |
| 5 | Test Login Windows OLSS Web Server | Oct 31, 2015 | 12:45 | 12:50 | Oct 31, 2015 | 13:50 | 13:53 | Mr. Urida | Done |  |
| 6 | Test access DB via Ms SQL Server Management Studio (directly from server) | Oct 31, 2015 | 12:50 | 13:00 | Oct 31, 2015 | 14:00 | 14:10 | Mr. Setiyono | Done |  |
| 7 | Start OLSS web application | Oct 31, 2015 | 13:00 | 13:10 | Oct 31, 2015 | 14:15 | 14:25 | Mr. Setiyono | Done |  |
| 8 | Test OLSS web application (directly from server), include: a. Login OLSS application b. Open random screen c. Print random report | Oct 31, 2015 | 13:10 | 13:30 | Oct 31, 2015 | 14:27 | 14:37 | Mr. Setiyono | Done |  |
| 9 | Test access DB via Ms SQL Server Management Studio (remotely from other PC) | Oct 31, 2015 | 13:30 | 13:40 | Oct 31, 2015 | 14:40 | 14:50 | Mr. Setiyono | Done |  |
| 10 | Test OLSS web application (remotely from other PC), include: a. Login OLSS application b. Open random screen c. Print random report | Oct 31, 2015 | 13:40 | 14:00 | Oct 31, 2015 | 14:50 | 15:00 | Mr. Setiyono | Done |  |

Result:

- OLSS Server (Windows based) successfully restarted. OLSS system tested successfully and ready to operation mode on Monday 02 Nov 2015 08:00

- After restarted, memory utilization of Prod Web Server currently is around 1.1GB(14%), previously was 2.6GB(33%). And memory utilization of Prod DB Server currently is around 1.9GB(12%), previously was 4.6GB(29%).

Evidence:

| NO | Evidence |
| --- | --- |
| 1 | CPU & RAM Performance before restart CPU (Web server) Memory (web server) CPU (DB server) Memory (DB server) |
| 2 | CPU & RAM Performance after restart CPU (Web server) Memory (web server) CPU (DB server) Memory (DB server) |
| 3 | IIS screen after restart server (before restart IIS) IIS screen after restart server (after restart IIS) |
| 4 | OLSS Login screen after restart |
| 5 | OLSS Print report after restart |

| Acknowledgement |  |  |  | Created By |
| --- | --- | --- | --- | --- |
| Operation Officer | Multifinance Operation Manager | OLSS Service Manager | PIC (Data Center Engineer) |  |
| Name: Feri Irawan | Name: Asra Haryadi | Name: Devilosa Indra K | Name: Urida Zidni Ilma | Name: Setiyono |
| Date: | Date: | Date: | Date: | Date: |