|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **CLIENT NAME: PT. Dipo Star Finance (DSF)** | | | | |
| **MEETING SUBJECT:**  Mandays confirmation for new CR Operating Lease (OLSS) | | | **CONDUCTED BY :**  Mr. Devilosa Indra K. | **CREATED BY :**  Mr. Devilosa Indra K. |
| **DATE:**  17June 2015 | **START:**  11:00 AM | **FINISH:**  12:00 PM | **VENUE (LOCATION):**  DSF Meeting Room 1 | |
|
| **ATTENDEES:**  DSF:   * Mr. Roby Wijaya * Mr. Deni Kusumah     BSI:   * Mr. Asra * Mr. Setiyono * Mr. Devilosa     **ABSENTEES:**  DSF:   * Mr. Ahmad Fikri * Mr. Mukhlis Ibrahim | | | | |

**MEETING AGENDA**

|  |
| --- |
| Discussion for mandays calculation for new CR of Operating Lease (CR no = IT/CFR/05-06-15/68): |

**DISCUSSION POINT**

|  |
| --- |
| * BSI Team explained that RDLC can be utilized in 3 reports that request in this CR. * BSI Team explained that mandays for programmer can be reduced from 12 become 11 mandays.   **Concern of meeting:**   1. DSF agreed that RDLC will be utilized in this CR. 2. DSF ask for BSI to submit quotation for 11 mandays of programmer. 3. DSF ask for BSI team to send mandays calculation material as shown in this meeting. |

**NEXT FOLLOW UP**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| No. | Item | PIC | Due Date | Status/Remarks |
| 1 | BSI will send mandays calculation material | BSI-Mr. Devilosa | 18 June 2015 | Open |
| 2 | BRM BSI will submit quotation for 11 mandays of programmer | BSI-Mr. Misbahul Munir | 19 June 2015 | Open |